## Slide 1
RIGOR CLASSIFICATION CAPSTONE
Database & EDA Status
A Week 3 update for Bob — architecture built, matching challenge solved, and
what the EDA tells us about classifying high school academic rigor
Week 3 of 10 | Capstone Team

## Slide 2
Agenda
What We Built
A 3-layer data pipeline integrating 8 sources
The ID-Matching Challenge
Why most sources need fuzzy matching, and how we handled it
What's Still Needed
Three concrete asks — all owned outside engineering
Week 3 Deliverables
Status against the proposed timeline
EDA → Rigor Framework
Mapping the data we have to a rigor construct
Literature & Next Steps
Anchors for the lit review, and the Week 4 preview
Rigor Classification Capstone | Week 3 Status Update
2

## Slide 3
What We Built: A 3-Layer Pipeline
Postgres (via Docker) — every table also exported to CSV for direct access
RAW
One table per source, loaded as-is
CLEAN
Typed, parsed, sentinels nulled
ENRICHED
Joined at the school level
Sources integrated
NCES public schools
NCES private schools
Census F-33 school finance
Census SAIPE poverty
NAEP assessments
ISBE Illinois report card (9 sheets)
IB World Schools
CPS Opportunity Index
College Board AP reports
Rigor Classification Capstone | Week 3 Status Update
3

## Slide 4
The ID-Matching Challenge
Most sources share no ID
IB, ISBE, and CPS each use their own school ID — none of them line up with the federal NCES ID
The only way to connect them is by matching school names — which collide constantly (e.g. many “Mercy High School”s nationwide)
Our fix: confidence tiers, not guesses
Auto-accept High-confidence match, used directly
Review Flagged for a human to confirm
Reject No trustworthy candidate found
Already solid today — real shared IDs, no fuzzy matching needed
NCES private schools ↔ ELSI private schools — same NCES ID system (72% direct match)
Census school finance ↔ SAIPE poverty — joined on LEAID (district ID)
Rigor Classification Capstone | Week 3 Status Update
4

## Slide 5
What's Still Needed — 3 Asks
Two genuinely need Bob — College Board has no bulk CEEB export; one is already ours to fix
1. NU Admissions' school list
College Board has no public bulk CEEB export — only a 1-at-a-time lookup. Bob's list (even outdated) is the only real source, and seeds both the NCES↔CEEB junction and Gap Detection.
Owner: Bob
2. College Board data access
School-level AP data requires institutional access. Until it lands, AP figures are national/state averages only. Already risk #1 in the proposal's risk log.
Owner: Bob (in progress)
3. Re-pull the NCES public export
Current file only has a truncated 7-digit school ID, which breaks the school-to-district funding join. Per the RACI, ours to fix — not Bob's.
Owner: Team
Rigor Classification Capstone | Week 3 Status Update
5

## Slide 6
Week 3 Deliverables — Status
Data flow diagram
The 3-layer pipeline architecture (raw → clean → enriched)
DONE
EDA started
Two profiling docs covering every source's grain, keys, and missingness
DONE
Risks, concerns & mitigations
College Board access was already risk #1 in the proposal; the CEEB-sourcing gap is new and should be added to that log
DONE
RACI matrix
Already drafted in the proposal (Slide 5) — its own note flags it for team confirmation this week
DRAFTED
Rigor Classification Capstone | Week 3 Status Update
6

## Slide 7
EDA Findings → Rigor Framework
“Rigor” isn't one number — it's four signal categories, each already mapped to profiled data
Curricular Availability
IB DP/CP flags — 934 US high schools
AP availability rates (College Board)
ISBE CTE concentrator counts
Student Engagement
AP participation rates — national + by race/ethnicity
IB programme participation
Outcomes
AP performance / exam score distributions
ISBE ACT scores & IAR proficiency (IL)
NAEP state-level benchmarks
Context & Resource
Normalizes for resources — doesn't penalize
Per-pupil expenditure, child poverty rate
Student/teacher ratio, size, locale
CPS Opportunity Index — a precedent composite score
Rigor Classification Capstone | Week 3 Status Update
7

## Slide 8
Literature Review Anchors
NACAC “State of College Admission” reporting
Rigor of secondary school record consistently ranks as a top-weighted admissions factor — the direct justification for this project.
College Board's Landscape & AP Potential
Existing industry tools that give admissions offices school/neighborhood context — the closest existing analogue to what we're building.
IB Diploma Programme outcome research
IB's own validation work on the DP as a college-readiness signal.
Dept. of Education Civil Rights Data Collection
The standard “Opportunity to Learn” equity framing — tracks AP/IB/dual-enrollment access by school. Not yet in our pipeline; a candidate future addition.
Current limitation: school-level AP data isn't available yet (pending College Board access), so IB is presently our only per-school curricular signal with real coverage.
Rigor Classification Capstone | Week 3 Status Update
8

## Slide 9
Next Steps
Week 4 Preview
1
Identify remaining gaps
Formalize the open items from the EDA docs into a tracked gap list
2
Name candidate features
Draft the concrete feature list for modeling, drawn from the 4-part rigor framework
3
Confirm the RACI + risk log
Team sign-off on the drafted RACI; add the CEEB-sourcing gap to the risk log
4
Begin Methods section
Start drafting the design/methods section of the final paper
Rigor Classification Capstone | Week 3 Status Update